NL Net, Supplementary Materials

~ January 1, 2026 ~

Milestone(s)

1. Orientation and scoping. € 1916

a. Orientation from Taler Systems, and negotiation of agreeable scope of work and design

tasks, complete. This will include a review of opportunities for sound and haptics, among

other smartphone capacities. (€ 1199)

In Sept-Oct 2024 My Oral Village and Taler Systems discussed the scope of work and the design tasks, including opportunities for sound and haptics, and agreed on a final scope and series of design tasks. Given the predominance of long-tail languages among the target population segments, it was agreed to the focus would be on graphics, not on sound. Haptics are to be approached tactically.

b. Supplies and software procured. (€ 200)

In October 2024 My Oral Village procured an Apple smartphone for conducting testing.

c. Documentation of scope and tasks completed and submitted to Taler and NL Net. (€ 517)

Amount

We will focus the scope on three features of GNU Taler

- send money,

- check balance, and

- receive money.

A person must be able to show they can send money to another person. To do this, we will use a demo currency (e.g. kudos).

The core Taler interface is currently in iOS. To enable easier interaction MOVE is acquiring an iOS device. Taler Systems is working to integrate the three platform designs: iOS, Android and Webex. As we proceed with development of the design, we will consult with Taler Systems on ways to steer towards a common OIM design for all platforms.

NL Net has requested that all outputs be in FOSS, and Michiel has suggested that some of these outputs can be part of the Taler documentation. Marc and Christian will consult on ways to do this.

To address this task, My Oral Village developed a list of target concepts that are integral to these core tasks in GNU Taler, and identified 19 that were critical to achieving this scope (see below). Others will be required at a later stage.

| All Target Concepts - 67 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| General – 25 |  |  |  |  |  |
| Balance | Total | Deposit | Withdrawal | Taler xchg |
| 1k | 10k | 100k | 1m | 10m |
| 100m | Deposit-insured FI | Pending tx | Confirm | Cancel |
| Done | Select all | Fee | Negative balance | About (approx.) |
| Debit | Credit | More than | Less than | Counterparty |
| Navigation - 8 |  |  |  |  |
| Wallet | Return | Banking | IBAN | Copy |
| Paste | Settings | Clear |  |  |
| Time – 10 |  |  |  |  |
| Minute | Hour | Day | Week | Month |
| Year | Clock time | Calendar/clock dive | Expire (time) | Date |
| Income/Expense Type – 6 |  |  |  |  |  |
| Invoice | Send money | Receive money | POS pmt | POS refund |
| Transfer |  |  |  |  |
| Transaction Type – 12 |  |  |  |  |
| Product | Quantity | Quantity measure | Tax | Delivery |
| Tip | Wire | Other fee | Insurance | Discount |
| Shop credit | Refund |  |  |  |
| Error Messages – 6 |  |  |  |  |  |
| KYC required | Internet down | No DNS | No connection | Timeout |
| Insufficient balance |  |  |  |  |

2. OIM draft of the target transactions

Amount

€ 12603

The OIM design process is similar to other design processes, with heavy emphasis on user testing. This user group is hard to find and costly to recruit in urban areas of Europe and North America, but NL Net required that there be no travel conducted for this project, and My Oral Village reluctantly agreed to attempt to recruit participants in Toronto.

Throughout late 2024 we interacted with the Metro Toronto Movement for Literacy (MTML) and several of its member organizations, who are typically NGOs that teach adult literacy. We also engaged with organizations that welcome refugees to Toronto.

While this was continuing, we designed layouts for all the target processes and shared these with Taler Systems and software engineer Marc Stibane. These graphics are posted on our Github in a dedicated repository, under a GPL-3.0 license, here.

While it was possible to recruit five people, we could not expand the sample size to twenty as needed. There were several reasons for this.

- Adult literacy is not taught in Toronto as an independent curriculum. Instead, it is integrated into vocational training and is targeted to individuals seeking employment in Toronto. Many of those who would benefit most in Toronto from this type of app work in ethnic enclaves where English literacy is unnecessary, or as stay-at-home mothers and wives.

- To reach Canada, most refugees and new immigrants must fly in. Going through the processes involved in arranging a flight and a visa require a level of numeracy and literacy that is disqualifying. One executive director in the MTML movement flatly stated that it would be nearly ‘impossible’ for a person to cross into Canada without these skills.

- Those who are receiving help from another family member traveling with them are typically not confident or experienced in the formal sector in their home countries. This is particularly true of Muslim and South Asian urban wives and mothers, who may be illiterate but traveling with well-educated husbands or sons. It can also apply to other urban wives and mothers in countries where social norms expect men to protect women, and men to handle financial matters for their families. Having arrived in a city where universal literacy is assumed, these women feel strong shame and vulnerability related to their illiteracy, and are very hard to recruit for studies, or even to identify. In our tests in South Asia, where we have worked extensively, we have encountered analogous reluctance to be tested, but because of the very large numbers of women facing this constraint, and the absence of social norms that disparage it, we have never had trouble recruiting study participants.

At the end of 2024 we participated in an MTML general conference attended by over 40 NGOs, and had an opportunity to communicate our needs across the whole group in person (we had already communicated with the whole group by email in earlier months) and to identify several new organizations that expressed an interest in what we were attempting. But after multiple follow-up interactions, in which they tried to identify qualified clients, we were still very far from reaching our required sample of 20.

In early January (month 5 of the project) we won a bid with Global Affairs Canada through the Fund for Innovation and Transformation to conduct a project in Sierra Leone. This project (called the ‘Salone OIM Library’ (SOL)) would develop a library of graphical icons for unschooled adults who needed to understand financial transaction forms, such as cash receipts, deposit slips and loan application forms, presented to them by microfinance institutions in the country. We discussed with Taler the possibility of conducting the Roadsigns testing in Freetown, an urban setting with a population of 2 million people, many banks and a thriving fintech sector.

They agreed.

While Freetown is clearly not the same as a European city, the abundance of formal employment, a strong financial sector and many formal sector institutions provides some important parallels. Taler made arrangements for Marc Stibane, head of software engineering, to travel to Freetown to meet Brett Matthews, leading the Roadsigns project, in Freetown in May for two weeks to conduct usability testing. None of this was funded by the NL Net Foundation.

This led to changes in the planned usability testing process for Roadsigns. That process begins with recruitment of qualified users, and continues with the conduct of focus group discussions and individual interviews. By the time of Marc’s arrival in May we had already completed, as stage 1 of the SOL project, a series of 48 image association focus group discussions (FGDs) and 60 survey-based interviews with a sample of 332 women in 11 sites around the country. This activity had resulted in the development a ‘national library’ of 85 icons associated with a wide variety of financial transaction types, which we were able to draw on freely as we conducted Roadsigns usability testing.

MOVE had also originally planned to prepare a ‘clickable prototype’ on a tool like Invision or Figma that could be played on Android devices and used for testing. But the presence of Marc Stibane created the possibility of testing using a live app on Apple smartphones carried with him. In January, MOVE submitted a first draft of this app to Taler Systems for their review and Marc built the first iteration of the ‘send money’ feature. There followed two iterations of testing with suitable users, recruited and tested in Freetown, refining the design at each iteration, in continuous live collaboration between My Oral Village and Taler Systems.

Milestone(s)

a. Two documented 'image association' focus group discussions and three individual

interviews. With support of our graphic designer, preparation of a complete sketch-level

draft layout and presentation of draft to Taler Systems for review. (€ 4609)

My Oral Village submitted a complete draft of the design at a prototype-level of quality, based on the identified scope, to Taler in January. The native images have been posted on our Github here. These are divided into two categories: the ‘first draft’ prepared in January, and ‘field materials’ prepared during the usability testing in May.

For this stage of the process we set our sample size at 20 women with low literacy and numeracy levels. To recruit them, My Oral Village partnered with the New Salone Woman Organization, a local NGO. All of these women made their livings on the streets of Freetown by driving three-wheeled taxies like the Indian autorickshaw, referred to as ‘kekes’ in Sierra Leone. Their numeracy and literacy skills were tested in advance of recruitment, and their education ranged from 4 with no schooling at all to 1 who had some post-secondary. Most (n=12) had attended primary school for some time, but had not completed it. See the Roadsigns User Testing report, on our website (https://myoralvillage.org/news/june-28-2025/).

Due to the extensive use of image association FGDs and individual interviews in the SOL project we abbreviated this process. We projected the interface as it had been prepared in iOS on a screen in the NSWO conference room, and facilitated a discussion with participants about how they might improve the design of the interface, or any of the images in it. While a few suggestions came from this process, most expressed a high level of satisfaction with the existing design.

b. Prepare first iteration of clickable prototype, test it with five qualified users, document

results, and review with Taler Systems again. (€ 4311)

Prior to the May usability testing in Freetown, Taler completed an iOS version of the ‘send money’ and ‘check balance’ components, modifying the MOVE designs but retaining most of the core features. This was used for the first iteration of usability testing, conducted with 10 of the recruited participants. Detailed documentation is in the User Testing Report on our website, cited above.

Stibane and Matthews met after this the testing, reviewed the results (which had been generated a high level of immediate understanding) and identified areas where there was still room for improvement. In these areas, further work was done to refine and improve the interface, to prepare it for a second iteration of testing the following week. Drawing on SOL resources, we were able to develop a full range of ‘purpose’ icons, which represent the core of the ‘send money’ process in GNU Taler. These were developed with graphic support from the New Salone Design Company, an affiliate of New Salone Woman Organization, and tested well in the second iteration.

c. Prepare second iteration of clickable prototype, test it with five qualified users, document

results and conduct final review with Taler Systems. (€ 3683)

The second iteration was tested with eleven users, and the resulted documented in the User Testing Report cited above. The greatest challenge for users in the first iteration had been in counting their balances. While we use countable cash images, the highest value currency note in Sierra Leone is the 20, which is worth less than €1. This meant that we had to add icons representing 100 and 1000 leones. The icon for 100 leones developed for the SOL project did not prove effective on an Android interface, and My Oral Village worked a major alternative identified during SOL consultations into a distinctive Android icon that tested well.

3. Submission of deliverables

Amount

€ 1385

Final publication of design, and submission to Taler and NL Net with user testing instructions.

Milestone(s)

a. Submission of published design with user-testing instructions to Taler and NL Net

The user testing report for this completed iteration of OIM Taler can be found on our website at on our Github at “User Testing Report”. The license for use of all materials there is GPL-3.0.

b. Publication of final design on Github with FOSS license. (€ 1385)

Marc Stibane has published the iOS design under a FOSS license on Taler’s Github. My Oral Village recruited a team of software students at U of T to complete an Android version, which can found, including documentation, here.